# INSTITUTIONAL IMPLEMENTATION & PILOT ROADMAP

# SCHOLARHUB™ — Seamless University Rollout & Onboarding Strategy

# 1. Implementation Philosophy

Adopting an enterprise academic software suite across large university faculties requires a Zero-Disruption Phased Rollout. ScholarHub utilizes a structured 4-week pilot transition framework designed to guarantee high faculty adoption, data accuracy, and administrative confidence before campus-wide deployment.

WEEK 1 WEEK 2 WEEK 3 WEEK 4 ┌──────────────────┐ ┌──────────────────┐ ┌──────────────────┐ ┌──────────────────┐ │ Environment & │ │ Pilot Department │ │ Stakeholder │ │ Live Pilot & │ │ Master Config │──►│ Data Seeding │──►│ Orientation │──►│ University Review│ │ (IT / Admin) │ │ (CS & Biotech) │ │ (Hands-On) │ │ (Evaluation) │ └──────────────────┘ └──────────────────┘ └──────────────────┘ └──────────────────┘

# 2. 4-Week Phased Rollout Plan

## 📅 Phase 1: Environment Setup & Master Data Configuration (Week 1)

- Host Provisioning: Deploy ScholarHub on target infrastructure (Cloud VPS or On-Premise Campus Server).

- DNS & SSL Setup: Bind institutional subdomains:

- portal.university.edu $\rightarrow$ Gateway

- sync.university.edu $\rightarrow$ ScholarSync (Ph.D. Tracker)

- track.university.edu $\rightarrow$ ScholarTrack (Attendance & Leave)

- Institutional Branding: Configure university logo, seal, academic color palette, and email headers.

- Academic Master Creation: Populate academic sessions, faculties, departments, degree types (Ph.D., M.Phil., M.Sc.), and leave policy quotas.

## 📅 Phase 2: Pilot Department Selection & Data Migration (Week 2)

- Select 2 Pilot Departments: Recommended: One STEM department (e.g., Computer Science / Biotechnology) and one Humanities / Social Sciences department.

- Data Import / Migration:

- Import existing faculty supervisors and assign designated HODs.

- Import currently enrolled Ph.D. scholars (Names, Enrollment Years, Registered Topics, Assigned Supervisors).

- Execute automated startup migration to backfill unique 9-digit SH No. for all candidates.

- Verification: HODs perform a quick sanity check of candidate supervisor allocations.

## 📅 Phase 3: Stakeholder Training & Orientation (Week 3)

Interactive, role-specific 45-minute training sessions conducted virtually or on-campus:

| Session Target | Duration | Curriculum Highlights |
| --- | --- | --- |
| University Deans & Registrars | 30 Mins | High-level reporting, NAAC/NIRF audit exports, degree award sign-offs. |
| Department HODs | 45 Mins | Supervisor allocation, DRC scheduling, synopsis approvals, leave authorizations. |
| Faculty Supervisors | 45 Mins | Coursework verification, RAC review logging, publication validation, attendance marking. |
| Research Scholars | 30 Mins | Profile management, milestone submissions, publication logs, leave applications. |

Note: Pre-recorded video walkthroughs and PDF quick-start guides are distributed to all participants.

## 📅 Phase 4: Active Pilot Execution & Review (Week 4)

- Active Operations: Pilot departments conduct live DRC meetings, record RAC reviews, and log attendance on ScholarHub.

- Feedback Consolidation: Weekly technical review with university IT coordinator to adjust any university-specific rules.

- Dean / VC Presentation: Final demonstration of pilot metrics, audit trails, and rollout sign-off for remaining departments.

# 3. Data Migration & Transition Strategy

To ensure zero loss of historical records, ScholarHub provides standardized CSV / Excel data templates:

┌─────────────────────────────────────────────────────────────────────────┐ │ DATA IMPORT TEMPLATES │ ├───────────────────────────────┬─────────────────────────────────────────┤ │ 1. Faculty Master Import │ Name, Designation, Email, Mobile, Dept │ │ 2. Scholar Master Import │ Name, Enrollment No, Year, Degree, Dept │ │ 3. Supervisor Allocation Map │ Scholar Email, Supervisor Email, Date │ │ 4. Ongoing Thesis Register │ Scholar Email, Topic, Current Stage │ └───────────────────────────────┴─────────────────────────────────────────┘

Our technical team provides end-to-end assistance in transforming existing university spreadsheets into ScholarHub-ready format without requiring manual data re-entry.

# 4. Post-Pilot University-Wide Expansion Roadmap

Following successful completion of the 4-week pilot, the remaining university departments are onboarded in structured waves:

[Phase 1 Pilot: 2 Departments] │ (Sign-off) ▼ [Wave 1 Expansion: Faculty of Science & Technology (6 Departments)] │ (2 Weeks) ▼ [Wave 2 Expansion: Faculty of Arts, Commerce & Management (8 Departments)] │ (2 Weeks) ▼ [Wave 3 Expansion: All Affiliated Research Centers & Extension Campuses]

# 5. Success Metrics & Key Performance Indicators (KPIs)

The success of the implementation will be quantitatively measured using the following institutional KPIs:

1. Administrative Velocity: 100% reduction in physical file transit time between Scholars and Deans.

2. Data Completeness: 100% of doctoral candidates mapped to unique SH No. with digital RAC/DRC histories.

3. Accreditation Readiness: Instant generation of 5-year NAAC/NIRF research output reports in $< 5$ seconds.

4. Attendance Transparency: Real-time visibility into student attendance with automated notification to defaulters.